Thầy Huyên:

Static view nhìn giống như là CnC view, và có vẻ như là dynamic view.

Physical view: modified server và nên ghi rõ hơn tên, địa chỉ của các element khác…

Detail Design: sai đường đi của các thao tác trong MVC, User -> Controller -> Data -> View, nên điều chỉnh lại.

Cô Hồng:

No any updates in the project process? Cần phải tách nhiều bước để làm hơn trong mỗi phase, tại vì nó quá trừu tượng để hình dung mình cần phải làm gì

4 activities trong requirement phase là một ví dụ cần phải tách ra.

Dùng test ntn? Sử dụng cái phương thức test thế nào??? Khi nào thì bắt đầu bước vô test???

Nếu slide số 7 không phải là process cho cả dự án, thì dựa vô đâu để làm nên một cái testplan hoàn chỉnh?

Tạo testplan before re & analysis, do you have any update on the test plan, since the planning phase.

CẦN PHẢI TẠO MỘT PROJECT PLAN CHO CẢ DỰ ÁN.

Milestone plan để làm gì??

Milestone plan is a baseline of a document to communicate with stakeholder. Customer and the development team with together.

Have user acceptance test, cần cập nhật process.

Finish all, have to integration test and acceptance test again.

Issues in those weeks?? Good or bad??

Should carefully on manage issue.